**SPRINT 3 (15 March- to 29 Mar 2019)**

**Commitments:**

1. Add group chat and group create, delete, update operations.
2. Add members to groups, add moderators, change moderator, delete moderators.
3. Adding Loggers to server and client.
4. Show unread messages.
5. Restructure database layer.
6. Terminate clients before login, after login and quit chat.
7. Handle threading issues on client side.
8. Auto deploy on AWS through Jenkins.

Stretch Goals:

1. Add error codes/ error Messages so that client receives specific error messages
2. Implement functionality of moderator approval for adding users in group